PROJECT CHARTER

BMU LabSpace — Campus Lab Equipment Reservation System

SECTION A: PROJECT IDENTIFICATION

Course Code: CSE 2022 Course Name: Web Programming Project Title: BMU LabSpace — Campus Lab Equipment Reservation System Project Type: Individual Project (Solo) Date: September 17, 2026

SECTION B: TEAM COMPOSITION

No; Reg No; Student Name; Role; Responsibility. 1; 230766; Shubham Patel; Full-Stack Developer (Solo); End-to-end design, frontend & backend development, testing, documentation, and presentation.

SECTION C: PROBLEM STATEMENT

Background Most of the universities and colleges operates multiple specialized labs — SOET Wing, MakerSpace, Robotics Lab, and IoT Lab,etc — that together house over a hundred pieces of shared equipment. Access to this equipment today is coordinated almost entirely offline: through handwritten logbooks at the lab entrance, verbal requests to lab assistants, or informal WhatsApp messages between students. Problem Definition This manual, ad-hoc process has no single source of truth for equipment availability. Students frequently arrive at a lab only to find their needed equipment already in use, double-bookings go undetected until two students meet at the same bench, and there is no digital record of who last used a device — making it difficult to trace responsibility when equipment is damaged, missing, or requires maintenance. As lab usage grows across cohorts and semesters, this manual system does not scale and increasingly costs students time they could spend on actual lab work. Relevance and Impact LabSpace directly addresses this gap with a centralized, real-time reservation platform. By digitizing availability, slot selection, and booking confirmation, the system is projected to eliminate double-bookings entirely, save each student an estimated 10–15 minutes per lab visit previously lost to walking to a lab to check availability in person, and give lab assistants an auditable digital trail of equipment usage. The architecture is designed to scale beyond a single wing — the same catalog-and-booking model can extend to every department without any redesign of the core system.

SECTION D: OBJECTIVES

Primary Objectives - Design an intuitive, accessible user interface in Figma for authentication, equipment browsing, and booking confirmation. - Build a fully semantic, responsive HTML/CSS frontend implementing the three core screens: Sign In/Registration, Equipment Catalog Grid, and Booking Confirmation. - Implement client-side interactivity using JavaScript — live equipment search, dynamic time-slot selection, and DOM-driven booking confirmation (Phase 2). - Develop a Node.js/Express.js backend with MongoDB (via Mongoose) to persist equipment, user, and booking records (Phase 3). Success Criteria (Measurable) - 100% of interactive elements — tabs, form fields, and time-slot selectors — are fully operable using keyboard navigation alone. - Equipment catalog renders all listed items with zero layout shift across screen widths from 320px to 1920px. - A complete booking flow (Login → Select Slot → Confirm) is achievable in 3 clicks or fewer. - Zero critical color-contrast failures when audited against WCAG AA standards. - (Phase 3 target) Booking records are persisted in MongoDB and retrievable with an average query response time under 500ms.

SECTION E: METHODOLOGY

Technical Approach: Phase; Description; Target Completion. I; Requirement analysis, problem scoping, and Figma design layout for all three core screens.; Aug 18 – Aug 24, 2026. II; HTML structure and semantic markup for the Login/Registration, Catalog, and Booking screens.; Aug 25 – Sept 7, 2026. III; CSS styling, responsive layout, glassmorphism/animation polish, and initial accessibility pass.; Sept 8 – Sept 20, 2026. IV; JavaScript integration — DOM manipulation, event handling, live search, and dynamic slot/booking logic.; Sept 21 – Oct 18, 2026. V; Backend development — Node.js and Express.js server, REST API routes, template engine wiring.; Oct 19 – Nov 5, 2026. VI; MongoDB integration via Mongoose, end-to-end testing, deployment, and final documentation.; Nov 6 – Nov 17, 2026. Tools and Technologies: - Design: Figma - Frontend: HTML5, CSS3 (Flexbox, Grid, custom animations), ARIA-based accessibility - Planned Interactivity: Vanilla JavaScript (DOM APIs, Fetch API) - Planned Backend: Node.js, Express.js - Planned Database: MongoDB with Mongoose ODM - Version Control: Git & GitHub - Development Environment: VS Code, Live Server

SECTION F: INDIVIDUAL AGREEMENT

I, the undersigned, agree to: - Complete all assigned project milestones independently and on schedule. - Attend all scheduled evaluations and demonstration sessions. - Maintain honest and complete documentation of my design and development process. - Disclose all AI tool usage transparently in my project report. - Complete the individual viva and demonstrate thorough understanding of every part of the project. - Not engage in plagiarism or academic misconduct. - Proactively seek faculty guidance if technical or scheduling roadblocks arise. Consequences of non-compliance: As per institutional academic regulations.

SECTION G: SIGNATURE

Student: Shubham Patel Signature: S. Patel Date: 17/09/2026